## Slide 1: Using ChatGPT 4.0 To Migrate a VB.NET Windows Forms Application to a C# Blazor Web Application An Application Modernization Experiment For Gap Mobilize
Prepared by Gregory Leake For Gap Mobilize
March 1, 2024

## Slide 2: Project Goals and Methodology
Project Goals
  Test the effectiveness of using generative AI to economically do code migrations
  Motivate product team to start seriously using gen AI for product development
Methodology
  Start with a simple VB.NET Web Application (.NET 4.8)
  Application demonstrates a typical VB.NET legacy application
  Migrate using ChatGTP 4.0 to a modern Blazor Web application in C# (.NET 8.0)
  Capture each ChatGTP interaction in a separate document, with notes
  Get to a completely faithful new target application in repeatable steps recommended by ChatGTP 4
  Refactor to make more modern and clean, faithful to a decently-coded Blazor Web App
  Summarize key learnings in this presentation
Project Outputs
  Summary Presentation
  Word Document with all ChatGTP Interactions by migration phase, with notes for each
    ChatGTP 4 Input, ChatGTP 4 Output, Notes for each interaction
  VB.NET Source Project
  Blazor C# Migrated Project
Project scoped to 3 weeks, including creation of VB target application

## Slide 3: My Background
A Technical Marketing Professional (30 years)
  L. Gregory Leake | LinkedIn
Familiar with C# coding, ASP.NET, SQL Server, but not expert
  Have not done any coding since 2012
  Last use of Visual Studio was version 2012
  A good “proxy” for a low/medium-experience corporate developer
  With no concept of Blazor, new Web App constructs
  Hardly any experience with VB.NET for WinForms applications
There have been a ton of changes in 12 years
    New databinding technologies (e.g. MS Entity Framework)
    .NET and C# advances
    Modern, async Web applications
    Many new versions/evolution of Visual Studio
    Blazor itself

## Slide 4: Summary of Key Learnings with ChatGTP 4
The Good
  It worked! 74 total ChatGTP Interactions, 45 hours
  Provided all-up advice on migration steps
  Consistently made good recommendations
  Time savings: 75% vs manual redo (est)
  It provided me a serious skills upgrade
  Taught me Entity Framework from scratch
  Taught me Blazor concepts
  Helped with a cleaner refactor
  Strong at “pure” code translations
  Helped with HTML formatting/CSS generation
  Great database model classes from DDL
  Migrated from EntityFramework 6.4.4 to 8.0.2
  Helped tremendously in DEBUG/runtime fixing (never had to use an external help forum)
The Bad
  Too time consuming, with piecemeal interactions and cut/pastes
  Cannot get holistic view of project—lead to many manual fixups (examples: using statements, namespaces, exact class property names)
  Advice on order of steps wrong: start with DB tier/model classes!
  Must consistently reset context to target queries to precise versions of .NET, Blazor and EntityFramework targets
  Cannot read VB.NET properties for UI colors, fonts etc.
  Cannot “just generate” new VS Solutions/Projects (text only)
  Mix of “steps to follow” and pure code migration
  Not understanding (well) nature of Async calls in EF 8.0.2
  I needed to take time to go through MS Learn Blazor tutorials, before starting migration (failed first attempt at pure ChatGTP start, 2 days)
  Meaning: You must have some understanding of target platform concepts/project structure first

## Slide 5: Migration Phases
General Steps/Advice
Business Logic Migration
Database Migration
UI (WinForms) Migration
Integrated Testing/Debug
HTML/CSS Stylesheet generation/UI formatting

## Slide 6: Summary Of ChatGTP Interaction Types
Interaction Type | Number of ChatGTP 4 Interactions
Starting Steps/Arch Guidance | 2
Direct Code Migration Config | 2
Output Code Optimization/Fixup Config | 3
Direct Code Migrations Business Logic Tier | 5
Output Code Optimization/Fixup Business Logic Tier | 7
Direct Code Migrations/Generation DB Tier | 4
Output Code Optimization/Fixup DB Tier | 5
Direct Code Migrations UI Tier | 9
Output Code Optimization/Fixup UI Tier | 18
HTML/CSS Formatting Generation | 4
Other | 15
Total | 74
Chart: ChatGTP Interaction Type
| Code Migration | Fixup | Other
 | 24 | 33 | 15
Note: First 2 Interactions on Guidance Excluded from Chart

## Slide 7: ChatGTP Interaction Types
Chart: 
| Starting Steps/Arch Guidance | Direct Code Migration Config | Output Code Optimization/Fixup Config | Direct Code Migrations Business Logic Tier | Output Code Optimization/Fixup Business Logic Tier | Direct Code Migrations/Generation DB Tier | Output Code Optimization/Fixup DB Tier | Direct Code Migrations UI Tier | Output Code Optimization/Fixup UI Tier | HTML/CSS Formatting Generation | Other
Number of ChatGTP 4 Interactions | 2 | 2 | 3 | 5 | 7 | 4 | 5 | 9 | 18 | 4 | 15

## Slide 8: Time Spent on Just Migration: Start to Finish
Chart: Time Spent In Hours Total 45.09
| Start Guidance | Business Tier | Data Tier | UI Tier | Formatting
Time Spent | 0.33 | 10.5 | 6 | 25.26 | 3
Not Included Here Building VB.NET App – Required time learning Entity Framework as Well SQL Server Install/DB Creations/Setup Time spent on Blazor MS Learn Tutorials Documentation
Other (VS 2022 setup, git, status meetings, etc.)

## Slide 9: The Source VB.NET Application
7 Forms total
  Simple application
  3923 lines of source
  Has business logic and database logic
    Two SQL Server databases
    Five tables total
Uses mix of MS EntityFramework 6.4.4 and ADO.NET for illustrative purposes
Not well factored
  Used drag/drop EF databinding via VS EF Wizard
  Some pure ADO.NET (Account Form)
  Database logic mixed in with VB.NET form logic, with 4 separate “logic classes”
  No separation of tiers (UI, Business Layer, Database Layer)
Limited VB controls, but UI has some formatting
  Background images, colors, fonts, etc.

## Slide 10: Source VB.NET WinForm Application Metrics

## Slide 11: Demo: The Source .NET 4.8 VB.NET WinForms Application

## Slide 12: The Target Blazor C# .NET 8 Web Application
Blazor Server Application for pure thin-clients
Faithful to the latest Microsoft technologies
Refactoring to a cleaner/modern app via ChatGTP directions
Migrating
  From MS EntityFramework 6.4.4 to MS EntityFrameworkCore 8.0.2
  Migrating from ADO.NET, to MS EntityFrameworkCore 8.0.2 (Account Form)
Clean UI, Business Logic and Data Tiers with ChatGTP help
A brand new, better app, modernized as a C# Blazor Web Application!

## Slide 13: Source VB.NET WinForm Application Metrics
Code Metric | VB.NET Win Form App | Blazor C# Web App
Maintainability Index | 80 | 83
Cyclomatic Complexity | 1178 | 297
Depth of Inheritance | 7 | 3
Class Coupling | 227 | 124
Lines of Source | 3923 | 4313
Lines of Executable Code | 3692 | 551
Notes: Source code counts seem to include blank lines and comments
Blazor app has many more comments, which document ChatGTP interactions/manual fixups

## Slide 14: Demo: The Target .NET 8 Blazor C# Web Application

## Slide 15: Appendix

## Slide 16: Resources
Git Projects and Docs
  Link
  UID/Password

## Slide 17: Notes on Approach
Output
  Documenting the process I follow will be primary output
  Provide feedback to product team to help them understand the possibilities
  Working code samples/VS projects showing the starting points and the results
Approach
  Progressively migrate a VB.NET WinForms Application to Blazor/Razor
    Start with simple application to document learning process via ChatGTP (is possible using ChatGTP alone, learning the basics of Blazor?)
    Progressively add to application, more sophisticated layout, forms, business logic, data binding logic
    Using ChatGTP to help me optimize the code
  Document every ChatGPT interaction I have, and why, even those unproductive ones/dead ends (with explanation)
  Document my learning process—how I, as a .NET developer, used ChatGTP to both learn Blazor, and use to migrate the application
  My stumbling blocks, areas of confusion and how ChatGTP did/did not help me overcome them
  Areas where I needed to go outside of ChatGTP to find answers or augment my learning
  Document the time spent in each phase, including learning phase (how ChatGTP teaches me Blazor/Razor)
  Document the automatics, and manual steps I needed where ChatGTP could not just “fill in the blanks”

## Slide 18: Comments/Status for 2/21/2024
I have migrated Data Tier
I have migrated Business Tier
I am working on UI Tier (30% done)
I am refactoring, per ChatGTP Instructions
Lots of learnings
  Really need to qualify each ChatGTP interaction with details of target app (Entity Framework version number, Blazor .NET 8, Server App, etc.
  Can set context up front, but ChatGTP loses this after time, so need to reset.
  The recommended Repeatable Steps from ChatGTP needed re-ordering
    In retrospect: Start with DB layer, then Business Logic, then UI/Forms
    ChatGTP recommended Business layer, then DB layer, then UI
  It has trouble generating the right @using statements/imports
  It has trouble with some simple directives such as InteractiveRenderMode = Server, required in all Razor components for event firing
  It has trouble generating DB model classes that include composite keys
    However, this might be fixed with better ChatGTP input to qualify
Overall:
  It’s great.
  It helped me learn both Entity Framework and Blazor, modernized my skills
  It’s good at both Migration and Help with Debugging
  I never had to use an external support forum like StackOverflow
  I did find I needed several hours of MSLearn tutorials on Blazor
    To get concepts down
    Before blindly trying to start with a WinForm code migration
    Once I did, things went pretty well, and this was a first app/migration experience
  It cannot generate VS Solution or Project Files.
  Requires a lot of individual interactions and cut/paste
  This makes it less productive than a “complete” migration tool